Tentative schedule for Discussion Forum Subteam

| Date | Web Dev Goals | Data Science Goals | Data Engineering Goals |
| --- | --- | --- | --- |
| Week of 2/13 Subteam meeting 2/17 reminder for all: please keep up with your VIP notebooks, they will be graded 2/24 | Youngwook: Dr. Lee cc’ed you on an email to a former team member. Set up a time to talk so you can get an idea of the next steps for you review this document made by the previous subteam: https://docs.google.com/document/d/1socFWwIGHHwR6GlRol_UEpaDeULDM-AV9JKfsSvuCBQ/edit# Ankit: Come up with a detailed plan to make the dashboard interactive (i.e. not made with hardcoded data) since we are making two dashboards, get the 1301 edX dashboard set up All (+ Madeline): Interviews - interview 1-2 profs - show them dashboard graphics from last semester - give them a brief introduction on ABSA and topic modeling - Ask them 1) What ABSA-specific features would be the most helpful for you? 2) What topic modeling features would be the most helpful for you? 3) What features surrounding the metacognitive presence would be the most helpful for you? | - revisit topic modeling - create topic seeds relevant for 1301 edX data - Research on the methodology to us - Start working on both guided LDA and supervised Topic Modeling (and compare accuracy in the future) - https://maartengr.github.io/BERTopic/getting_started/guided/guided.html - take steps to improve aspect-based sentiment analysis accuracy - https://www.analyticsvidhya.com/blog/2015/12/improve-machine-learning-results/ - This site lists many ways, try 2-3 of them that you think would be most effective between now and next subteam meeting | Rohan: go through the code provided to us by the guest speaker using the metacognitive coding - Dr. Lee has shared the data with metacognitive coding with you - keep me updated at how this is going for you - send an email to Adrian with any concerns |
| Week of 2/20 Subteam meeting 2/24 | All: Review Dr. Colakoglu Interview in UX research folder, interview contacts provided by Dr. Lee Youngwook: Use Piazza API to write code that will allow the dashboard to be updated realtime rather than hardcoded - I saw last semester you were trying to get credentials for this, were they ever used? edX also has an API that will allow us to access the data real-time, so begin writing code to interact with this so we can use the 1301 data Ankit: Were you able to find a way to toggle back and forth between the 1301 dashboard and the ML dashboard? Ankit: implement a few features in the dashboard based on previous UX feedback - part of the dashboard that allows instructors to see posts with low sentiment escalated - generate FAQ section to reduce TA workload | Divide up these steps among the three of you. When you have divided the steps, put your name by the one(s) you’ll be doing: - Try two data models and find which one is more feasible. - Find the seeded topic words - Continue working on this goal from the previous week: take steps to improve aspect-based sentiment analysis accuracy - https://www.analyticsvidhya.com/blog/2015/12/improve-machine-learning-results/ - This site lists many ways, try 2-3 of them that you think would be most effective between now and next subteam meeting | Based on feedback from UX research, this data on metacognitive presence would be helpful: - metacognition over time - what topics & lectures are associated with the highest/lowest metacognition How did emailing with Adrian go? If you don’t have a clear sense of your next steps based on your conversation, let me know and we can make a plan going forward |
| Week of 2/27 Subteam meeting 3/03 |  | - Provide result to web-dev team if possible - Find the seeded topic words |  |
| Week of 3/06 Subteam meeting 3/10 |  | Keep working on the new topic modeling - Visualize our data result - Work on the pre-processing for topic modeling |  |
| Week of 3/13 3/15: SUBTEAM PRESENTATION #2 Subteam meeting 3/17 | Goals for this presentation: - present a dashboard that is able to update realtime and adapt to different size screens - incorporate more of the features that instructors mentioned that they would want relating to ABSA and topic modeling | Goals for this presentation: - present ABSA model that has a higher accuracy than the previous semester - Determine whether supervised or guided topic modeling is more accurate - Share this info with web dev team - Produce mock-up visualizations to share | Goals for this presentation: - present 1 visualization and 2-3 insights based on the model you were able to make |
| Week of 3/20 Subteam meeting 3/24 | Spring Break TBA | Spring Break TBA | Spring Break TBA |
| Week of 3/27 Subteam meeting 3/31 | - Prepare interview questions to gather more information for ux | - Distribute different interfaces of dashboard - Harriet: take charge of dashboard regarding Aspect-Based Sentiment Analysis; improve pre-processing part |  |
| Week of 4/03 Subteam meeting 4/07 | - Conduct interviews. - Update dashboard according to feedback from interviews. | - Work on To-do lists for the dashboard |  |
| Week of 4/10 Subteam meeting 4/14 | - Get excel/ json files from the Data Science team and use it to present information in the dashboard. |  |  |
| Week of 4/17 LAST SUBTEAM PRESENTATION 4/19 Subteam meeting 4/21 |  |  |  |
| Week of 4/24 no subteam meeting i’m guessing? peer evaluations due 4/28 | do your peer evaluations! | do your peer evaluations! | do your peer evaluations! |